## Slide 1: myTaxiService
Project Plan Document
(PPD)
Computer Science and Engineering (CSE)
Software Engineering 2 Project
Year 2015/16
POLITECNICO DI MILANO
SE2 – Andrea Martino, Francesco Marchesani
Background Music:
Hungarian Rhapsody no.2 - F. Liszt

## Slide 2: About PPD SE2 – Andrea Martino, Francesco Marchesani
The main scope of this PPD (Project Plan Document) is to give an overall guidance to the project-planning phase of the project, which is myTaxiDriver (Software Engineering 2 project of year 2015/16 - Politecnico di Milano).
We will focus in particular on the algorithmic methods used in practice (Function points and COCOMO II), on the tasks identification, on the project scheduling, on the resources allocation and on the risk analysis.
POLITECNICO DI MILANO

## Slide 3: About the project deliveries SE2 – Andrea Martino, Francesco Marchesani
POLITECNICO DI MILANO
RASD
Deadline: 06/11/2015
Final Presentation
TBA
ITPD
Deadline: 21/01/2016
Design Document
Deadline: 04/12/2015
PPD
Deadline: 02/02//2016
Inspection Document
Deadline: 05/01/2016

## Slide 4: Function Points Macro-categories SE2 – Andrea Martino, Francesco Marchesani
Internal Logical File (ILF): homogeneous set of data used and managed by the application.
External Interface File (EIF): homogeneous set of data used by the application but generated and maintained by other external applications.
External Input: elementary operation to elaborate data coming from the external environment (from users).
External Output: elementary operation that generates data for the external environment. It usually includes the elaboration and a proper representation of data from logic files.
External Inquiries: elementary operation that involves input and output (e.g. specific requests of the user in order to visualize his/her information). This category does not implies significant elaboration of data from logic files.
POLITECNICO DI MILANO

## Slide 5: FPs in a nutshell SE2 – Andrea Martino, Francesco Marchesani
POLITECNICO DI MILANO

## Slide 6: FPs Weights Table SE2 – Andrea Martino, Francesco Marchesani
POLITECNICO DI MILANO
Function types N. Inputs N. Outputs N. Inquiry N. ILF N. EIF | Weight |  | 
 | Simple 3 4 3 7 5 | Medium 4 5 4 10 7 | Complex 6 7 6 15 10

## Slide 7: Total UFPs computation SE2 – Andrea Martino, Francesco Marchesani
POLITECNICO DI MILANO
mTS Function Types | Total weight
N. External Inputs | 24
N. External Outputs | 24
N. External Inquiries | 16
N. ILF | 42
N. EIF | 0
TOTAL NUMBER OF UFPs | 106

## Slide 8: UFPs histogram SE2 – Andrea Martino, Francesco Marchesani
POLITECNICO DI MILANO
Chart: 
| N. External Inputs | N. External Outputs | N. External Inquiries | N. ILF | N. EIF | TOTAL NUMBER OF UFPs
Total weight | 24 | 24 | 16 | 42 | 0 | 106

## Slide 9: UFPs Pie Chart SE2 – Andrea Martino, Francesco Marchesani
POLITECNICO DI MILANO
Chart: UFPs Pie Chart Subdivision
| N. External Inputs | N. External Outputs | N. External Inquiries | N. ILF | N. EIF
Total weight | 24 | 24 | 16 | 42 | 0

## Slide 10: FPs computation SE2 – Andrea Martino, Francesco Marchesani
= 33
FPs = UFPs × (0.65 + 0.01 ×) =
106 × (0.65 + 0.33) =
106 × 0.98 = 103.88 (~ 104)
POLITECNICO DI MILANO
GSC | Fi coefficient | GSC | Fi coefficient
1. Data Communication | 4 | 8. Online Update | 2
2. Distributed Data Processing | 1 | 9. Complex Processing | 3
3. Performance | 5 | 10. Reusability | 1
4. Heavily Used Configuration | 2 | 11. Installation Ease | 2
5. Transaction Role | 3 | 12. Operational Ease | 3
6. Online Data Entry | 2 | 13. Multiple Sites | 0
7. End-User Efficiency | 3 | 14. Facilitate Change | 2

## Slide 11: COCOMO II SE2 – Andrea Martino, Francesco Marchesani
The Constructive Cost Model (COCOMO) is an algorithmic software cost estimation model developed by Barry W. Boehm. The model uses a basic regression formula with parameters obtained from historical project data and current as well as future project characteristics.
We will focus on COCOMO II, which is the improved version of the original model.
By the way, we will use this approach to estimate effort and cost of mTS project.
From a practical point of view, we will use the COCOMO II – Constructive Cost Method generator (http://csse.usc.edu/tools/COCOMOII.php) that takes into account all the scale drivers of this technique.
POLITECNICO DI MILANO

## Slide 12: COCOMO II results SE2 – Andrea Martino, Francesco Marchesani
Total Equivalent Size = 5618 SLOC
Effort = 15.3 Person-months
Schedule = 11.7 Months
Cost = $30624
POLITECNICO DI MILANO

## Slide 13: COCOMO II results SE2 – Andrea Martino, Francesco Marchesani
POLITECNICO DI MILANO

## Slide 14: Project schedule SE2 – Andrea Martino, Francesco Marchesani
POLITECNICO DI MILANO

## Slide 15: Resources allocation SE2 – Andrea Martino, Francesco Marchesani
POLITECNICO DI MILANO

## Slide 16: Risk Analysis SE2 – Andrea Martino, Francesco Marchesani
POLITECNICO DI MILANO
Risk | Relevance | Recovery actions
Organizational finance problems | 3/5 | Prepare a briefing document for senior management of the project in order to show how the project is making a very important contribution to the goals of the business and presenting reasons why cuts to the project budget would not be cost-effective, (they can only contribute to decrease the income).
Recruitment problems | 2/5 | Tell the customers about probability of delays and search for pre-developed components that can fit myTaxiService project (without developing similar components from scratch).
Staff illness | 4/5 | Considering that the probability of illness in winter is high, in case of illness we can perform team re-organization and meetings about work done by ill colleagues (in order to understand each other’s job).

## Slide 17: Risk analysis SE2 – Andrea Martino, Francesco Marchesani
POLITECNICO DI MILANO
Defective components | 2/5 | Substitute potentially defective components with bought-in components of known reliability, in order to avoid problems.
Requirements changes | 3/5 | Derive traceability information to assess requirements change impact (it can be catastrophic in certain cases). We also need to perform information hiding in the project design in order to avoid chains of changes in the architecture.
Organizational restructuring | 1/5 | As said for Organizational finance problems, we can prepare a document for a senior management to show that the project is very important for the business of the company and it is important to fulfill respecting the deadlines.
Database performances | 2/5 | Consider the possibility of a general improvement of the database, with better performances.
Underestimated development time | 4/5 | Consider the “make or buy” tradeoff, searching for suitable components of the project developed externally.

## Slide 18: Thank you!!! SE2 – Andrea Martino, Francesco Marchesani
POLITECNICO DI MILANO